| Category | Matt Baker | Sam Davies | Olivia Hey | Dave Sushames | Total hours per category |
| --- | --- | --- | --- | --- | --- |
| Team meetings | 4 | 4 | 4h 45m | 5 | 17h 45 |
| Client meetings | 1h 15m | 1h 15m | 1h 15m | 1h 15m | 5 |
| Advisor meetings | 5h 15m | 5 | 6 | 5 | 21h 15m |
| Research | 2h 45m |  | 4 | 2h 20m | 9h 5m |
| Development | 7h 30m | 18 | 1h 30m | 4h 30m | 31h 30m |
| Testing | 5 | 1 | 45m | 2h 45m | 9.5 |
| Sick Leave |  |  |  |  |  |
| Documentation | 3h 45m | 1 | 12h 45m | 5h 15m | 22h 45m |
| Other |  |  | 3h 30m |  | 3h 30m |
| Total hours per team member for this week | 29h 30m | 30h 15m | 34h 30m | 26h 5m | 110h 20m |
| Running total per team member | 244h 30m | 206 | 224h 30m | 220h 50m |  |

Team meetings:

Tuesday 9-2pm: Audited hourly logs, clarified upcoming meeting times. Arranged who would lead each presentation slide, made last minute refinements, did a practice run. Matt demo’d the foremost integration.
Matt and Sam joined at 10am, Olivia left at 1:45pm.

Client meetings:

Tuesday 2:30-3:45: Giving mid-project presentation to Geoff. Discussion about project progress. Geoff giving us permission to do nmap/wireshark scanning on school network. Discussing AI’s limitations.

Advisor meetings:

Monday 8-10: Bryce gave advice for the upcoming presentation slides. Discussed inclusion of recent development in nMap. He showed how the network tunnelling through SSH could access his ollama server.

Monday 11-12: Meeting with Clement about presentation, as well as the project’s progress. Briefly discussed Dave and Sam’s missing weekly logs. Discussed how to document Olivia’s (PM) portion of the project.

Friday 9-11am: Meeting with Bryce about starting work on the poster and final client deliverables, self management review, version number updates, and the outcome of Dave and Sam’s missing logs.

Documentation:
1 hour each for individual logs.

## Meeting Minutes

MEETING NOTES: Bryce 14/09/26

0800 Greetings, life updates 0825 Starting going through the presentation slides, what we have already. 0835 Matt showing Bryce the AI demonstration 0845 Bryce giving us advice and refining the wording of the slides. 0930 Bryce gives pro interview tips for presentation/Summer of Tech. Dress up nice, have a good handshake. 0945 PuTTy and such for Matt/Olivia to access Bryce’s Ollama server.

MEETING NOTES: Bryce 18/09/26

0900 Greetings 0905 Someone (Dave) should start working on the poster. Get the token tracking, with an external bucket/script. 0910 Someone (not Matt) should start on the final client deliverable. 0915 Need to find an earlier version of the Gantt chart for the final closeout report. 0920 Make sure to mention how it was managed and controlled from a project perspective. Dax is likely looking for improvement. Self-management review. 0925 The proposal should be 20% instead of 10% of the grade, because it’s 20% of the work. Need the minutes for the Evidence tables. 0930 Version number updates when you go back to working on it. 0935 Keep all the generated reports in a folder. AI_Report_Timestamp 0940 Black swan events. 0945 Iran centrifuge attack, ransomware attacks 0955 We can’t submit the hourly logs, but as long as we mention in the self management report/review thing that we learned the importance of logbooks/making sure you turn them in, we should be ok. 1015 Look into reflective writing. University of Edenborough 5Rs. STARR. 1020 What/So What/Now What. https://www.simplypsychology.org/what-so-what-now-what.html 1025 Screenshot Htop while the scripts are running for the report. It’s good that we got permission from Geoff for network scanning, because Bryce hasn’t strictly said yes yet. 1030 Nmap scan all ports with -p- 1035 su for scanning udp ports, -vv for very verbose 1040 Bryce shares his nmap cheatsheet https://pentestmindmap.com/nmap-cheatsheet