| Category | Matt Baker | Sam Davies | Olivia Hey | Dave Sushames | Total hours per category |
| --- | --- | --- | --- | --- | --- |
| Team meetings | 4 | 4 | 4 | 4 | 16 |
| Client meetings | 45m | 45m | 45m | 45m | 3 |
| Advisor meetings | 1 | 1 | 1 | 1 | 4 |
| Research | 2h 30m | 12h 35m | 8h 10m |  | 23h 15m |
| Development | 1 | 1 | 1 | 1 | 4 |
| Testing |  |  |  |  |  |
| Sick Leave |  |  |  |  |  |
| Documentation | 8 | 5 | 6h 45m | 10h 30m | 30h 15m |
| Other |  |  | 30m |  | 30m |
| Total hours per team member for this week | 16h 45m | 24h 20m | 22h 10m | 17h 15m | 80h 30m |
| Running total per team member | 46h 15m | 41 | 46 | 40 |  |

Team meetings:

Tuesday 10am – 11:30am. Attempted to have a meeting with Geoff, but he wasn’t able to make it, so we discussed our project proposal and who was covering which sections.

Friday 10:15am – 12:45pm. Group call where we went over the proposal and Dave made last minute edits.

Client meetings:

Wednesday 1:30pm-2:15pm. Recorded meeting with Geoff regarding requirements and deliverables.

Advisor meetings:

Thursday 12pm – 1pm. Meeting with Clement discussing what needs to be kept track of, and how the proposal is going. Sent him the current proposal draft for feedback.

Development:

Showing the team the git repository, catching them up on how git works, showing how to commit/push, and resolve basic merge conflicts.

Documentation:
1 hour each for individual logs.
Work on respective parts of proposal.
Olivia: Project Objective
Sam: Project Plan
Matt: Project Personnel
Dave: Timeline, Risk analysis, Gantt chart.

Other:
Olivia spent 30 minutes editing the video footage from Geoff’s interview.

## Meeting Minutes

Advisor Meeting Minutes
DATE:  06/08/26	TIME:  12:00PM

Proper decorum when organizing meetings
-Agenda should be provided beforehand, meeting minutes after for signing
-Send as word documents in email
-Have meeting 1 and 2 signed before meeting 3
Dave will send proposal document after meeting for clement to review

12:20
Clarification on the client contract, says we should send it to Geoff
We don’t have an advisor to talk to about the forensics side of things

12:30
Methodology discussion
-Hybridization is a possibility
- 1 methodology for testing, 1 for project management
- Kanban?
- Dave needs to make project management documents
-Clement likes using Trello for kanban
- research kanban, update methodology section accordingly

12:40
We can use kanban to improve accountability
Discussion about the review panel
- Provide equivalent work to hours contributed
- Annotate research logs for each piece of work
- Create work for ourselves
- Clarify our titles/roles
Next week there is NO MEETING

Ends at 1pm