| Category | Matt Baker | Sam Davies | Olivia Hey | Dave Sushames | Total hours per category |
| --- | --- | --- | --- | --- | --- |
| Team meetings | 2h 15m | 2h 15m | 45m | 45m | 6 |
| Client meetings |  |  |  |  |  |
| Advisor meetings |  |  |  |  |  |
| Research | 2h 45m | 1h 15m |  | 1h 15m | 5h 15m |
| Development |  |  |  |  |  |
| Testing | 19h 15m | 20 |  |  | 39h 15m |
| Sick Leave |  |  | 18 | 24 | 42 |
| Documentation | 1h 15m | 1 | 1 | 2 | 5h 15m |
| Other |  |  | 2 |  |  |
| Total hours per team member for this week | 25h 30m | 24h 30m | 21h 45m | 28 | 97h 45m |
| Running total per team member | 71h 45m | 65h 30m | 67h 45m | 68 |  |

Team meetings:

Tuesday 11am-12:30pm. Auditing hourly logs, and deciding what to do for the week. Dave and Olivia were sick during this meeting, so although they did attend, they are already taking sick leave for it.

Friday 2pm – 2:45pm. Discussed tasks to populate Trello board with.

Documentation:
1 hour each for individual logs.

Sick Leave:
Both Olivia and Dave were sick this week, and got doctor’s notes certifying this. Confirmed with Dax.

Testing:
Attempting to get various tools (Volatility 3, Unfold, Exiftool, Valhuntir, LMStudio, Ollama, Unearth, Remote Desktop + VPN, Mulder, Podman, Gemma4 AI model, LiteLLM, Sherloq) to work in the Kali Linux environment.

## Meeting Minutes

-We have two members sick, discuss compensatory hours

-Dave can work on setting up Trello boards for kanban

-We need to start getting hands on and familiar with ai forensics tools even without access to the machine at school

-Matt and sam will see if they can get “Valhuntir” and “Unfold” working

-Finalizing weekly logs, auditing, correcting anomalies

- Sam showing off sqlite ai model in lmstudio, we discuss the role lmstudio has as a model client