# BDSH Setup Meeting Agenda

| DATE: 29/07/26 | TIME: 1:00pm |
| --- | --- |
| LOCATION: T706 |  |
| ATTENDEES: Clement Swarnappa, Dave Sushames, Matt Baker, Olivia Hey, Sam Davies |  |
| APOLOGIES: N/A | NON-ATTENDEE(S): N/A |
| MEETING LEADER: Dave Sushames, Matt Baker | MINUTES TAKER: Olivia Hey |

PROJECT NAME:

PROJECT PURPOSE:

MEETING PURPOSE: Meet with our Advisor for the first time and discuss our project so far

| AGENDA ITEM: | LED BY (Initials Only): | TIME ALLOTTED: |
| --- | --- | --- |
| 1. Apologies | N/A | N/A |
| 2. Action items from previous minutes | N/A | N/A |
| 3: Tell Clement about the project | Matt | 5m |
| 4: Discuss final project outcome | Dave | 10m |
| 5: Discuss producing the proposal and Clement’s role as an advisor | Dave | 10m |
| 6: Discuss project methodologies and advice on what we should do | Dave | 15m |
| 7: Discuss github as a repo | Dave | 5m |
| 8: Additional questions | N/A | N/A |
| 9: Assigning next meeting date and time (12pm Thursday) |  |  |

| ACTION ITEM: | DELIVERABLE(S): |
| --- | --- |
| Dave needs to make a repository | GitHub repository / One drive repo |
| Dave organises project for the next few weeks | Gantt chart + work breakdown structure |

MEETING NOTES:

Final project outcome - Report isn’t enough - Suggests we talk to Geoff about the final outcome and what he expects to get out of it - Suggests we ask a lot of questions - Research and create proposal to Geoff so we can discuss requirements Research different project methodologies - Dave make a gantt chart on Microsoft project - Gantt chart is a live document - We should begin with a WBS and network (?) and then do the gantt chart so it is optimized - Is a dynamic document Github isn’t exclusive to programming, can upload any files - Research how to use github for storing our data and document chanhes - How to use git for our proposal? - Reiterates research Dave needs to reply to emails - Have a meeting with Geoff next week and draft 1 of proposal by Thursday 12 next week to go over with Celement next week - Produce work output of hours you do - Recommends AI to sort research topics - Dave build an agenda for meetings and send the notes to Clement beforehand. Ends at 2pm

| DETAILS OF NEXT MEETING: 12pm Thursday with Clement to look over Proposal draft. |  |
| --- | --- |
| DATE: 6/8/26 | TIME: 12pm |
| LOCATION: T706 |  |
| MEETING CLOSED: 2pm |  |