# IT510 Capstone Semester 2 Year 2026

AI vs Legacy Digital Forensics Tools – A comparative Efficacy analysis

Byte Harbor Butchers

Dave Sushames, Olivia Hey, Matt Baker, Sam Davies

Geoff Gordon

Whitireia and WelTec

Contents

Project Objective	2

Client background	2

Deliverables	2

Must haves	2

Nice to haves	2

Scope	2

Use of AI	3

Project Plan	4

Methodology	4

Kanban	4

NIST CTFF	4

Technologies	4

Project budget	5

Project Personnel	5

Client details including organisation	5

Group Members	5

Project Advisor	5

Communication plan	6

General Conflict of Interest statement	6

RACI assessment matrix	6

Project timeline and milestones	8

Project Risk Analysis	8

References	12

Appendices	13

Appendix A	13

Appendix B	14

The Parties	14

1. Effective Date	14

2. Undertakings	15

3. 	Copyright, Patents, Trade Marks and other Intellectual Property Rights	15

4. 	Confidential Information	15

5. 	Intellectual Property Rights	16

6. 	Signatures	16

Appendix C	17

Appendix D	17

# Project Objective

## Client background

The client for this project is Geoff Gordon, who is a Network Administrator for Whitireia and WelTec, a local polytechnic that is a subsidiary of Te Pūkenga – New Zealand’s Institute of Skills and Technology. Geoff offers technical support to staff, students and lecturers, and acts as an on-site “fix-it” man for delivering technical solutions and practical ideas (Whitireia & Weltec, n.d.).

The key problem Geoff wants solved is a structured comparison of traditional digital forensic tools against their AI augmented counterparts. Geoff is interested in whether AI-based forensic tools meaningfully improve the process, to determine whether the additional computational resources that they require is a worthwhile expenditure for forensics or if it is unjustifiable.

## Deliverables

The primary deliverable for this project is a research report that presents the working output and analysis of each test file processed using both traditional and AI-augmented forensic tools. The report with document the testing process, metrics used to assess each tool, and the resulting comparative findings and recommendation.

In addition to the written report, the project will include a video recording that demonstrates each tool in use against the test dataset. The video will serve as evidence that the described testing was performed, showing the tools being run, as well as their configuration and outputs. The combination of a written report and video evidence should ensure the project’s findings are transparent, reproducible, and verifiable by the client and project advisor.

## Must haves

The main requirement of this project is proving that both traditional and AI-augmented forensic tools can be run on a single, locally hosted machine. They must use a shared test plan that both types of tools can be tested against under the same conditions. This baseline is important for a fair comparison, since hardware, dataset, and test conditions are variables that must be controlled for a valid experiment to be run.

The final report must include a discussion of which stages of the forensic process (evidence acquisition, memory analysis, file carving, metadata extraction) are most affected by the introduction of AI, and much clearly state whether the resource cost of AI-augmented tools is justified by improvements in accuracy, speed, or usability.

## Nice to haves

An investigation into the ethicality and risk of data leakage with AI-based forensic tools is not strictly required for this project but is considered a valuable addition if time allows. Other optional additions include testing on larger models, which would require additional equipment such as higher-end GPUs with more memory. Therefore, testing on a dual-GPU setup is considered a stretch goal rather than a requirement.

It is also useful to establish whether output of a larger model is worth the extra resources it requires, compared to a smaller model. This is due to the fact that accuracy is a very important factor in the production of a forensics report. Determining whether investing more resources produces a higher quality or more usable output would be valuable to the project’s conclusions.

Addition stretch goals include developing scripts or an environment to automate parts of the testing process, and monitoring network traffic during testing to confirm that data is not leaving the network.

## Scope

Tools that can be run in the Kali Linux environment for the intended uses of performing digital forensics against publicly available datasets are within the scope of this project. Forensic testing and analysis will be performed on operating system (OS) and mobile-based datasets. As digital forensics covers a wide variety of activities such as data-carving, memory forensics, and network forensics, these are all considered in-scope for this project, as we are looking to test these tools against a variety of different datasets to display their strengths and weaknesses. The testing of both legacy forensics tools and AI-augmented forensic tools are in scope, as the aim of the project is to compare the two types of tools. The analysis and documentation of said testing is also within scope.

The development of our own tools for forensics purposes isn’t considered within the scope of the project; we will be using publicly available ones instead. While a brief discussion on ethics and risks of data leakages is considered a nice to have inclusion, a full investigation into them is considered to be outside the scope of this project. Cloud-based tools are also out of scope, because the machine we will be working on is a locally hosted machine on a local network, to avoid transmitting potentially sensitive forensic data externally.

This project is not concerned in the model’s abilities to generate reports or draw conclusions based on the evidence. The investigation is into the efficacy of these tools in their empirical capacity. Essentially their usefulness is limited to analysing and interpreting data, rather than collecting and preserving it.

## Use of AI

https://www.sciencedirect.com/science/article/pii/S2666281723001944

This project uses AI in two methods. The first method is AI-augmented forensic tools will be run locally in LM Studio, and tested against the legacy forensic tools that don’t use AI, using the same dataset. This will allow for a comparison of output, accuracy, and resource use.
The second method is

# Project Plan

## Methodology

### Kanban

The Project Management methodology that we will be using is for this project is Kanban. We have selected Kanban because it is one of the key Project Methodologies used in the current real-world workplaces (Radigan, n.d.). Kanban is a visual workflow management method that will allow us to better visualize the workload and optimise it according to demand. Kanban works best for us because it is familiar to us as we have used it in previous classes and can be integrated seamlessly into our project.
EXPAND. IS IT AGILE? HOW TO MEASURE MILESTONES. HOW TO TELL IF ON TRACK.

SAY SOME BS ABOUT SCRUM AND WHY WE AINT USING IT.

### NIST CTFF

The Testing Methodology that we have selected is the Computer Forensic Tool Testing (CFTT) process by National Institute of Standards and Technology (NIST), which is a functionality driven testing methodology (NIST, 2026). We believe it reflects the requirements of our project because of the nature of the research driven outcomes. The adapted CFTT process is as follows: Acquire tool to be tested, Review tool documentation, Select relevant test cases depending on features supported by tool, Develop test strategy, Execute tests, Produce test report, Team reviews test report, Client reviews test report, Add findings to final report.

Using this testing process, we believe that we can achieve the outcomes required of our project as it is a testing process specific to tool testing.

## Technologies

The technologies that will be used for this research project are LM Studio and a PC, as well as AI tools. The PC will be used to locally host the LM Studio application which can run AI models from a local computer instead of running them through online Large Language Models (LLMs) which can prove to be a security risk as information is being sent out of the machine to an externally hosted datacentre.

Everything will be running off of the Kali Digital Forensics Operating System which is a version of Linux optimised for digital forensics, using this we will be running legacy tools which can be compared to the AI tools from the same system.

Our group will be using GitHub repository in order to collate our work, and which provides us with a clear history of changes and can provide a timeline for when work was completed in order to be presented once the project has been completed. https://github.com/DavidSushames/BHB-Capstone

The team will communicate primarily using Discord.

CITATION FOR LM STUDIO

KALI VERSION NUMBER

DISCUSS FORENSIC TOOLS WE ASSESSING (Version number + Citations)

## Project budget

Our project should not include any costs whatsoever to the client or the team members because all equipment used are either provided by team members, client or Whitireia and Weltec, and any software used should be free. The equipment submitted for the project will be returned to the relative owners after the project is completed.

# Project Personnel

## Client details including organisation

Geoff Gordon is a staff member of WelTec, he provides technical networking expertise in the context of the tertiary environment. He has familiarity, curiosity and deep interest in AI models and their behaviour, as well as their associated hardware/platforms. He is interested in whether AI is has a place in the field of digital forensics.

Geoff has been the client on multiple previous capstone IT projects with a focus on AI. One example is an AI chatbot for IT support at the school.

## Group Members

Table 1 - Group members

| Name | Role | Main duties |
| --- | --- | --- |
| Matt Baker | Digital Forensics Technician | Installation, configuration, research, troubleshooting, and implementation of software/tools/operating systems required to support our investigation. Integration of AI into our forensics tools. Designing testing environments and performing forensic activities with legacy and AI based forensics tools, recording the results under a reliable doctrine. |
| Sam Davies | Digital Forensics Technician | Maintain availability of the physical PC used to power the AI models. Ensures that processing power is consistent before testing via benchmark. Employing forensics tools during tests and communicating lessons from previous similar projects. |
| Olivia Hey | Digital Forensics Technician | Documentation, organization of evidence, forensic disk images and datasets, research material as well as partaking in the testing itself. Keeping track of testing documentation, organizing results for testing under diverse criteria. |
| Dave Sushames | Project Manager | Organises meetings with the client/advisor, consolidates individual log hours into the group hours log, manages the git repository, contributes to collaborative documents and conducts research. Ensures we are following the chosen methodology. |

## Project Advisor

The project advisor for this project is Clement Swarnappa.

### Communication plan

Table 2 - Communications plan

| Name | Email address | Primary Method of Contact |
| --- | --- | --- |
| Client: Geoff Gordon | Geoff.Gordon@whitireia.ac.nz | Email |
| Project advisor: Clement Swarnappa | Clement.Sudhakar@weltec.ac.nz | Email |
| Group project manager: Dave Sushames | david.sushames@gmail.com | Discord |
| Group member: Olivia Hey | Olivia-hey.hey01 | Discord |
| Group member: Matt Baker | mattwillbaker1@gmail.com | Discord |
| Group member: Sam Davies | Samueldavies0220@gmail.com | Discord |

## General Conflict of Interest statement

As our client Geoff Gordon is a member of the WelTec staff, his employer is the same as the institution that runs this capstone course, this constitutes a conflict of interest. The prevailing vague familiarity with Geoff within the team also means a relationship exists that could compromise the sincerity of professional transactions between client and student.

## RACI assessment matrix

This matrix divulges the relative responsibility the stakeholders of this project possess with regards to each task. R – Responsible A – Accountable C – Consulted I - Informed

Table 3 - RACI Assessment Matrix

| Tasks | Geoff Gordon (Client) | Clement Swarnappa (Advisor) | Dave Sushames (PM) | Matt Baker | Olivia Hey | Sam Davies |
| --- | --- | --- | --- | --- | --- | --- |
| Installation, management of physical hardware. | R | I | C | C | C | R |
| Installation/configuration of operating systems and software (LMStudio, forensic tools such as volatility/exiftools/foremost) | C | I | I | R | A | A |
| Acquisition of forensic datasets/disk images for analysis | I | I | C | C | R | C |
| AI integration with digital forensics tools | C | I | C | R | C | C |
| Creation or adaption of a process (CFTT) and metrics with which to objectively assess the efficacy of two or more tools. | C | C | R | A | A | A |
| Documentation and measuring of results of testing. | C | C | C | R | R | R |
| Testing in multiple evidence environments (mobile/desktop) on multiple types of target data (credentials, confidential information, intrusion indicators, suspicious processes/media) | I | I | C | R | R | C |
| Design a consistent test environment, ensuring all variables are the same and that available processing power is consistent before testing. | I | I | C | R | R | R |

# Project timeline and milestones

Table 4 - Main milestones and deliverables dates

| Requirement | Specific date OR academic week of semester |
| --- | --- |
| Proposal due (academic) | Week 4 |
| Mid project proposal thing |  |
| Client Demo (client) | Week 14 |
| Final Panel (academic) | Week 16 or 17 |
| Need more of these timeline things |  |

# Project Risk Analysis

Table 5 - Risk Assessment Matrix

|  | Severity |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Likelihood | 1 | 2 | 3 | 4 | 5 |
| 5 |  | R04 Formatting inconsistencies. |  |  |  |
| 4 | R15 Version control conflicts. |  | R02 Team member becomes unavailable. | R01 Missed deadlines. |  |
| 3 |  | R12 Internet outage. | R05 Misunderstood requirements. R06 Software difficulties. |  |  |
| 2 |  | R14 Power outage. | R09 Client becomes unavailable. R10 Advisor becomes unavailable. R11 Tech/Vendor becomes unavailable. | R07 Hardware stolen. R08 Data/File loss/corruption. | R03 Academic integrity violation. |
| 1 |  |  |  |  | R13 Natural disaster or pandemic. |

Table 6 - Risk Mitigation plan

| Risk | Mitigation |
| --- | --- |
| R01 Missed deadlines | Have regular team meetings to check everyone’s progress, and see what is lacking. Break work into set milestones with internal deadlines. |
| R02 Team member becomes unavailable | Ensure multiple team members can do the same tasks. Keep documentation current and have required tasks be visible for the whole team. |
| R03 Academic integrity violation | Clearly attribute any external code, sources, and AI tool use. Individual contributions tracked via commit history so authorship can be verified. |
| R04 Formatting inconsistencies | Agree on a style/template before writing begins. Do a formatting pass before each submission. |
| R05 Misunderstood requirements | Confirm requirements in writing after each client/advisor meeting. Review minutes with the team. |
| R06 Software difficulties | Research/experiment with new tools early, before committing to them. Choose tools with good documentation and/or team familiarity. |
| R07 Hardware stolen | Keep PC in locked network room, in an inconspicuous location. Label components with owner’s name. Have photo proof of ownership. |
| R08 Data/File loss/corruption | Regular backups should be done in multiple locations. Regularly commit/push to Git. |
| R09 Client becomes unavailable | Get requirements and scope signed off early, so project can continue even without ongoing client input. |
| R10 Advisor becomes unavailable | Keep written records of advisor meetings so the project is not reliant on any single conversation. |
| R11 Tech/Vendor becomes unavailable | Use established, actively maintained tools where possible. Have backup options in case one tool goes down. |
| R12 Internet outage | Have a backup communication method (phone/text) for if discord/zoom is unreachable. |
| R13 Natural disaster or pandemic | Make sure the majority of work can be completed from home and does not require onsite presence. |
| R14 Power outage | Save work frequently. Keep a laptop with files synched to it so that work can continue if power goes out. |
| R15 Version control conflicts | Everyone works in separate files, then copies the whole section into the main document once done. Communicate before editing the main document. |

Table 7 - Risk Contingency plan

| Risk | Contingency actions |
| --- | --- |
| R01 Missed deadlines | Urgent team meeting to reprioritise, meet with client to discuss cutting scope. Inform advisor if final deadline is at risk. |
| R02 Team member becomes unavailable | Redistribute missing team member’s tasks to the rest of the team. Inform advisor if unavailability is for an extended period of time. Possibly request scope adjustment. |
| R03 Academic integrity violation | Notify advisor/coordinator. Team member responsible admits fault. |
| R04 Formatting inconsistencies | Do a pass before each submission to ensure consistent formatting. |
| R05 Misunderstood requirements | Book urgent meeting with client/advisor for clarification. Revise documentation for requirements. |
| R06 Software difficulties | Ask advisor for guidance. If software is too difficult to work with, fall back to an easier alternative tool. |
| R07 Hardware stolen | Report to WelTec and police. Contact client, advisor, and possibly coordinator for further steps. |
| R08 Data/File loss/corruption | Notify team urgently, attempt to recover from most recent Git commit. Inform project advisor if loss is significant. |
| R09 Client becomes unavailable | Continue work according to last signed off requirements. Inform advisor/coordinator. |
| R10 Advisor becomes unavailable | Escalate to course coordinator for advice. Continue work according to last agreed requirements in the meantime. |
| R11 Tech/Vendor becomes unavailable | Switch to an alternative tool or last available open-source version. Inform client/advisor if functionality impact is significant. |
| R12 Internet outage | Fall back to phone/text to stay coordinated. Work offline, or tether/hotspot using mobile data to stay online. |
| R13 Natural disaster or pandemic | Shift all work to fully remote. Hold all meetings online instead of in person. |
| R14 Power outage | Switch to laptop while battery lasts, continue work where possible. Sync changes once power restored. |
| R15 Version control conflicts | Resolve conflict with Git’s merge tools. Affected team members should discuss which lines to keep. |

# References

NIST. (2026, May 1). Computer Forensics Tool Testing Program (CFTT). Retrieved from NIST: https://www.nist.gov/itl/csd/secure-systems-and-applications/computer-forensics-tool-testing-program-cftt/cftt-general-0

Radigan, D. (n.d.). What is Kanban in project management? Breaking down the methodology. Retrieved from Atlassian: https://www.atlassian.com/agile/kanban

Whitireia & Weltec. (n.d.). Our Staff. Retrieved from whitireiaweltec: https://www.whitireiaweltec.ac.nz/about-us/staff-profiles

# Appendices

## Appendix A

Planned distribution and approximate timeline of work to be done.

Figure 1 - Gantt Chart

## Appendix B

IT7510 Project Client Contract

WHITIREIA and WELTEC NEW ZEALAND

SCHOOL OF INNOVATION, DESIGN and TECHNOLOGY

PROJECT AGREEMENT

# The Parties

This Student(s) Project Agreement (the “Agreement”) is made between:

- Whitireia and Weltec New Zealand School of Innovation, Design and Technology

(the “Faculty”);

- the nominated computing student(s) (the “Student(s)”) (as listed under section 6); and

Geoff Gordon the proposed Industry Organisation (the “Organisation”).

BACKGROUND

- As part of an established course of study at the Faculty, Bachelor of Information Technology students take a course module IT7x01, in which the Student(s) completes a project (“the Project”) with the Organisation on the basis set out in this Agreement.

- The Organisation agrees to allow the Student(s) access to its premises if needed to undertake that Project on the basis set out in this Agreement.

- The Faculty is satisfied that the Organisation is suitable for the Student(s) Project.

TERMS

# 1. Effective Date

This Agreement shall be effective as of ____________________ until ________________

# 2. Undertakings

2.1 The Organisation has accepted the Student(s) and agrees to allow that Student(s) access to its premises as needed.

2.2 The Organisation agrees to be responsible for meeting the requirements of its statutory obligations, e.g. Health and Safety in Employment Act, Human Rights Act, etc., for the Student(s).

2.3 The Student(s) will use their best efforts in undertaking the Project for the Organisation, as mutually agreed by the parties and set out in a separate written proposal which will form part of this Agreement.

2.4 The Organisation understands that the primary reason for the Project is education and advancement of knowledge, and, consequently, the Project must further that purpose.

2.5 Neither the Faculty nor the Student(s) guarantee specific results and the Project will be undertaken only on a best efforts basis.

2.6 The Student(s) agrees to submit their IT7510 report to their nominated supervisor at the Organisation.

# 3. 	Copyright, Patents, Trade Marks and other Intellectual Property Rights

The Faculty and Student(s) each acknowledge that all copyright, trademarks, trade names, patents and other intellectual property rights belonging to the Organisation that the Faculty and Student(s) come into contact with are and shall remain the sole property of the Organisation, and no claim or right to them is to be made by or created in the Faculty or Student(s).

# 4. 	Confidential Information

4.1 The parties may wish, from time to time, in connection with the Project undertaken under this Agreement, to disclose certain information of a confidential nature (“Confidential Information”) to each other.  Each party will use reasonable efforts to prevent the disclosure of any of the other parties Confidential Information to third parties for a period of three (3) years from receipt of that information, provided that the recipient party’s obligation shall not apply to information that:

- is not disclosed in writing or reduced to writing and marked with an appropriate confidentiality legend or designated in writing as Confidential Information within thirty (30) days of disclosure;

- is already in the recipient party’s possession at the time of disclosure;

- is or later becomes part of the public domain through no fault of the recipient party;

- is received from a third party having no obligations of confidentiality to the disclosing party;

- is independently developed by the recipient party; or

- is required by law or regulation to be disclosed.

  - Application may be made to any party for written permission to use Confidential Information.

No party shall unreasonably withhold such permission.

  - If permission to use Confidential Information is withheld by a party, then that party will state the reason or basis for refusal of permission.

# 5. 	Intellectual Property Rights

5.1 The parties agree that both the Faculty and the Student(s) may use the intellectual property rights that are created as a result of the Project work undertaken by each Student for the Organisation for portfolio purposes to promote the Faculty and/or the Student(s).

5.2 The following intellectual property rights are agreed between the parties:

(Please indicate which option is agreed upon by placing a tick in the appropriate box and deleting the options that do not apply.)

Option 3 – Split Ownership

There shall be two types of intellectual property:

- Custom property (being intellectual property specifically developed by the Student(s) for the Organisation)

- Generic property (being any intellectual property not specifically developed by the Student(s) for the Organisation)

The Custom property will be vested solely in the Organisation whereas Generic property will vest solely in each respective Student.  Each Student hereby grants the Organisation and where more than one Student has been involved in the Project, the other Student(s), a perpetual non-exclusive licence for that Generic property.

# 6. 	Signatures

Project Name:  AI vs Legacy Digital Forensics Tools – A Comparative Efficacy Analysis

|  | Role | Name | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Client Organisation Representative |  | Geoff Gordon |  |  |
| Representative of Whitireia New Zealand/ Faculty Representative |  |  |  |  |
| Student | Project Manager | Dave Sushames |  |  |
| Student | Developer/Researcher/Tester | Matt Baker |  |  |
| Student | Developer/Researcher/Tester | Sam Davies |  |  |
| Student | Developer/Researcher/Tester | Olivia Hey |  |  |

## Appendix C

Geoff did not require an NDA to be signed.

## Appendix D

We will be using Week 3’s group log to meet LO 2.