# Self Management Review

This document contains all the necessary and structured information required for creating your own self-management review. This statement should be removed when you have read it as it is not apart of the template, it is just a discloser statement.

# Reporting period 1: Week 1 to Week 4

## Meeting agenda & minutes with Client

We do not have any meeting minutes or an agenda with our Client from the first 4 weeks.

## Meeting agenda & minutes with Advisor

BDSH Advisor Meeting Minutes (Week 4)

| DATE: 06/08/26 | TIME: 12:00PM |
| --- | --- |
| LOCATION: T7 Meeting room |  |
| ATTENDEES: Clement Swarnappa, Dave Sushames, Matt Baker, Olivia Hey, Sam Davies |  |
| APOLOGIES: N/A | NON-ATTENDEE(S): N/A |
| MEETING LEADER: Dave Sushames, Matt Baker | MINUTES TAKER: Olivia Hey |

PROJECT NAME: AI vs Legacy Digital Forensics Tools – A Comparative Efficacy Analysis

PROJECT PURPOSE: Provide an empirical analysis on AI digital forensics technologies

MEETING PURPOSE: Find assistance in preparing the project proposal

| AGENDA ITEM: | LED BY (Initials Only): | TIME ALLOTTED: |
| --- | --- | --- |
| State of the project, proposal | MB | 15 |
| Find a new methodology, discuss problem of two competing methodology requirements | DS | 15 |
| Clarification on the client contract | MB | 15 |
| Discuss scope and requirements gathered from our previous meeting with geoff | DS | 15 |

| ACTION ITEM: | DELIVERABLE(S): |
| --- | --- |
| Generate meeting minutes, adapt a template, send to clement for signing | Meeting minutes with signature section |
| Select an appropriate simple methodology that we have used previously | Present methodology |

MEETING NOTES:

Proper decorum when organizing meetings -Agenda should be provided beforehand, meeting minutes after for signing -Send as word documents in email -Have meeting 1 and 2 signed before meeting 3 Dave will send proposal document after meeting for clement to review 12:20 Clarification on the client contract, says we should send it to Geoff We don’t have an advisor to talk to about the forensics side of things 12:30 Methodology discussion -Hybridization is a possibility - 1 methodology for testing, 1 for project management - Kanban? - Dave needs to make project management documents -Clement likes using Trello for kanban - research kanban, update methodology section accordingly 12:40 We can use kanban to improve accountability Discussion about the review panel - Provide equivalent work to hours contributed - Annotate research logs for each piece of work - Create work for ourselves - Clarify our titles/roles Next week there is NO MEETING Ends at 1pm

| DETAILS OF NEXT MEETING: Will be Mon/Tue/Weds the week after next |  |
| --- | --- |
| DATE: N/A | TIME: N/A |
| LOCATION: T7 Meeting room |  |
| MEETING CLOSED: 1pm |  |

SIGNATURES

| Name: Clement Swarnappa | Role: Advisor | Signature: |
| --- | --- | --- |
| Name: Dave Sushames | Role: Project Manager | Signature: Dave Sushames |
| Name: Matt Baker | Role: Digital Forensics Technician | Signature: Matt Baker |
| Name: Sam Davies | Role: Digital Forensics Technician | Signature: Sam Davies |
| Name: Olivia Hey | Role: Digital Forensics Technician | Signature: Olivia Hey |

## Gantt Chart

## Team Weekly report

| Category | Matt Baker | Sam Davies | Olivia Hey | Dave Sushames | Total hours per category |
| --- | --- | --- | --- | --- | --- |
| Team meetings | 4 | 4 | 4 | 4 | 16 |
| Client meetings | 45m | 45m | 45m | 45m | 3 |
| Advisor meetings | 1 | 1 | 1 | 1 | 4 |
| Research | 2h 30m | 12h 35m | 8h 10m |  | 23h 15m |
| Development | 1 | 1 | 1 | 1 | 4 |
| Testing |  |  |  |  |  |
| Sick Leave |  |  |  |  |  |
| Documentation | 8 | 5 | 6h 45m | 10h 30m | 30h 15m |
| Other |  |  | 30m |  | 30m |
| Total hours per team member for this week | 16h 45m | 24h 20m | 22h 10m | 17h 15m | 80h 30m |
| Running total per team member | 46h 15m | 41 | 46 | 40 |  |

Team meetings:

Tuesday 10am – 11:30am. Attempted to have a meeting with Geoff, but he wasn’t able to make it, so we discussed our project proposal and who was covering which sections.

Friday 10:15am – 12:45pm. Group call where we went over the proposal and Dave made last minute edits.

Client meetings:

Wednesday 1:30pm-2:15pm. Recorded meeting with Geoff regarding requirements and deliverables.

Advisor meetings:

Thursday 12pm – 1pm. Meeting with Clement discussing what needs to be kept track of, and how the proposal is going. Sent him the current proposal draft for feedback.

Development:

Showing the team the git repository, catching them up on how git works, showing how to commit/push, and resolve basic merge conflicts.

Documentation:
1 hour each for individual logs.
Work on respective parts of proposal.
Olivia: Project Objective
Sam: Project Plan
Matt: Project Personnel
Dave: Timeline, Risk analysis, Gantt chart.

Other:
Olivia spent 30 minutes editing the video footage from Geoff’s interview.

## Meeting Minutes

Advisor Meeting Minutes
DATE:  06/08/26	TIME:  12:00PM

Proper decorum when organizing meetings
-Agenda should be provided beforehand, meeting minutes after for signing
-Send as word documents in email
-Have meeting 1 and 2 signed before meeting 3
Dave will send proposal document after meeting for clement to review

12:20
Clarification on the client contract, says we should send it to Geoff
We don’t have an advisor to talk to about the forensics side of things

12:30
Methodology discussion
-Hybridization is a possibility
- 1 methodology for testing, 1 for project management
- Kanban?
- Dave needs to make project management documents
-Clement likes using Trello for kanban
- research kanban, update methodology section accordingly

12:40
We can use kanban to improve accountability
Discussion about the review panel
- Provide equivalent work to hours contributed
- Annotate research logs for each piece of work
- Create work for ourselves
- Clarify our titles/roles
Next week there is NO MEETING

Ends at 1pm

# Reporting period 2: Week 10 to Week 12

## Meeting agenda & minutes with Client

BHB Meeting Agenda

| DATE: 11/09/26 | TIME: 10:00 |
| --- | --- |
| LOCATION: Remote Meeting via Zoom |  |
| ATTENDEES: Geoff Gordon, Dave Sushames, Matt Baker, Olivia Hey, Sam Davies |  |
| APOLOGIES: n/a | NON-ATTENDEE(S): n/a |
| MEETING LEADER: | MINUTES TAKER: Dave Sushames |

PROJECT NAME: AI-Enhanced vs Legacy Digital Forensics Tools – A Comparative Efficacy Analysis

PROJECT PURPOSE: Provide an empirical analysis on Ai-augmented digital forensics technologies

MEETING PURPOSE: First Geoff meeting in a while.

| AGENDA ITEM: | LED BY (Initials Only): | TIME ALLOTTED: |
| --- | --- | --- |
| 1. Apologies | N/A | N/A |
| 2. Action items from previous minutes | N/A | N/A |
| 3: |  |  |
| 4: |  |  |
| 5: |  |  |
| 6: |  |  |
| 7: |  |  |
| 8: Any other business |  |  |
| 9: Assigning next meeting date and time |  |  |

| ACTION ITEM: | DELIVERABLE(S): |
| --- | --- |

MEETING NOTES: Geoff 11/09

1000 Greetings, explaining what the mid project presentation is about 1010 Discussing change in project scope, Bryce’s suggestions 1020 AI is a challenge to get it to work with DF tools, so the answer to the project is probably “no”, we just have to justify that answer. 1030 Limitations of AI, Snellen charts. Context lengths. 1040 Gemma is good because it has a decent context window. Tool looping is an issue (“I’ll read that again. I’ll read that again. I’ll read-“). 1050 Arranging a time for the presentation. 1100 Discussing project management methodologies, Scrum. 1110 Covering weekly hours. 1120 Pro tips on management techniques 1130 New computers. LLMs have different layers, with each layer on a different machine. 1140 Methods of recovering data. Can’t recover data if you destroy the hard drive. 1150 Advice on doing the presentation Meeting ended 1200

| DETAILS OF NEXT MEETING: |  |
| --- | --- |
| DATE: | TIME: 1000 |
| LOCATION: Discord |  |
| MEETING CLOSED: 1200 |  |

## Meeting agenda & minutes with Advisor

BDSH Advisor Meeting Agenda

| DATE: 14/09/26 | TIME: 11:00am |
| --- | --- |
| LOCATION: On Campus, Level 7 |  |
| ATTENDEES: Clement Swarnappa, Dave Sushames, Matt Baker, Olivia Hey, Sam Davies |  |
| APOLOGIES: N/A | NON-ATTENDEE(S): N/A |
| MEETING LEADER: Olivia Hey | MINUTES TAKER: Dave Sushames |

PROJECT NAME: AI - Augmented vs Legacy Digital Forensics Tools – A Comparative Efficacy Analysis

PROJECT PURPOSE: Provide an empirical analysis on Ai-augmented digital forensics technologies

MEETING PURPOSE: Advisor meeting for mid project presentation

| AGENDA ITEM: | LED BY (Initials Only): | TIME ALLOTTED: |
| --- | --- | --- |
| Introductions | N/A | 5m |
| Progress update | MB | 15m |
| Discuss Sam hours | SD | 15m |
| Mid project presentation | OL | 20m |

| ACTION ITEM: | DELIVERABLE(S): |
| --- | --- |

MEETING NOTES:

1100 Greetings, basics of mid project presentation. 1105 Presentation is all but ready. Who is doing what work? We’re up to Tenmost now. 1110 Making sure everyone has enough work. Documentation, test cases, reporting. Can share the work around, especially scripts and such. 1115 Design science: Artefacts. Check the marking rubric (ask Dax if there isn’t one). People can dig deep into what artefacts are generated/apply to the project. How frequent should they be, eg 3 per sprint? Follow the methodology. 1120 Standardise the test plan. User, UX, utility testing etc. 1125 Discussing Sam + Dave’s logs. Option 1: Ask Dax to reopen dropbox. Option2: Matt/Olivia give up their backup dropboxes? Option 3: Leave it as it. We can keep the logs for the final panel. 1145 Print the rubric before the next meeting, we can go over it to figure out what needs to be done. Meeting ended 1200

| DETAILS OF NEXT MEETING: |  |
| --- | --- |
| DATE: N/A | TIME: N/A |
| LOCATION: T7 Meeting room |  |
| MEETING CLOSED: 12pm |  |

SIGNATURES

| Name: Clement Swarnappa | Role: Advisor | Signature: Clement Swarnappa 16/09/26 |
| --- | --- | --- |
| Name: Olivia Hey | Role: Project Manager | Signature: Olivia Hey |
| Name: Matt Baker | Role: Digital Forensics Technician | Signature: Matt Baker |
| Name: Sam Davies | Role: Digital Forensics Technician | Signature: Sam Davies |
| Name: Dave Sushames | Role: Tester | Signature: Dave Sushames |

## Gantt Chart

Dave update the Gantt Chart

## Team Weekly Report