| Category | Matt Baker | Sam Davies | Olivia Hey | Dave Sushames | Total hours per category |
| --- | --- | --- | --- | --- | --- |
| Team meetings | 2 | 4 | 3 | 4 | 13 |
| Client meetings |  |  |  |  |  |
| Advisor meetings | 3 | 3 | 4 | 4 | 14 |
| Research | 1h 30m |  |  | 3h 35m | 4h 30m |
| Development | 2h 30m | 22 | 13 | 5h 45m | 43h 15m |
| Testing | 1h 30m |  |  |  | 1h 30m |
| Sick Leave |  |  |  |  |  |
| Documentation | 19h 45m | 2h 30m | 9 | 15h 15m | 46h 30m |
| Other |  |  | 3 |  | 3 |
| Total hours per team member for this week | 30h 15m | 29h 30m | 32 | 31h 35m | 123h 20m |
| Running total per team member | 339h 15m | 280h 30 | 320 | 324 |  |

Team meetings:

Tuesday 10-12: Debrief after Bryce’s meeting. Discussing the Self Management Review, who is working on what section, combining everybody’s sections together into one big document.

Tuesday 5:30-6:30: Dave, Matt, and Sam going through the Self Management Review, figuring out the sections that still need work.

Friday 11-12: Debrief after Bryce’s meeting, discussing what team members will be doing today, which reports still need to be written and by whom.

Client meetings:

Advisor meetings:

Monday 2-3 Weekly meeting with Dax.

Tuesday 9-10 Bryce meeting.

Friday 9-11: Bryce meeting.

Documentation:
1 hour each for individual logs.

## Meeting Minutes

MEETING NOTES: Bryce 6/10/26

0900 Greetings, catchup. 0905 Discussing the review due tomorrow 0910 Discussing Nmap, regular scans, seeing what people plug in. Talking about pcaps and tshark 0915 Shadow networks. Use dif to see which hosts are different. Raspberry Pies have gotten expensive 0920 Discussing salvaging hardware from companies. 0925 What else needs to be done for the final hand-in? Video. Don’t discuss key tech, user manuals, documentation, in the video. Its done before the client handover. Don’t ask for feedback unless its positive. 0930 Discussing jobs. Summer of tech, other companies, etc. How impossible it is to find work. 0935 Looking at Sam’s flowcharts. Improving what they look like. 0940 Still looking at flowcharts. Pandoc? 0945 Have to mention how we validated the outcomes. “We got a human to check both files and note which is better”, or “We put them both into an LLM to see…” 0950 Discussing how to track system stats. Mpstat, sysstat, pidstat. 0955 Someone should start on the powerpoint. Definitely practice beforehand. 1000 Don’t say “that’s a good question”, they know it is. Instead say “expansive” question. Dress up nice.

MEETING NOTES: Bryce 9/10/26

0900 Greetings, catchup. 0905 Discussing review length, how way too many pages can be better than a reasonable amount. Complaining about the DevOps assignments, and people cheating with AI. 0910 Bryce telling us about slide rules, grading on a scale, development of calculators in exams. 0915 Talking about how the reports are going. Dave is almost done with his NMAP scan. 0920 Sam showing us his graphs. Bryce telling us to be really positive in reflections. Not “man we screwed around early on” but “We really locked in later on”. 0925 View / Slide Master. Bryce showing us awesome powerpoint slides. 0930 The master slide is about framing in powerpoint in order to make sure everything lines up nicely. 0935 Showing us how you can have notes per slide, and horrific vehicle crashes. 0940 No transitions/animations. Figure who is saying what. Even number of slides per person. 0945 Do not chase a job more than 3 times. Talking about jobs and summer of tech. 0950 Discussing the current job market for IT. 0955 Discussing the current state of cybersecurity and pentesting courses. 1000 Talking about Pentesting class stuff for Matt and Olivia. 1100 Meeting ended