## Slide 1: Mid Project Presentation
Project Title: AI-Enhanced vs Legacy Digital Forensics and Investigation Tools – A Comparative Efficacy Analysis
Team name: BHB
Notes: O

## Slide 2: Attendees
BDSH Team Members
Olivia Hey (Project Manager)
Matt Baker
David Sushames
Samuel Davies
Client
Geoff Gordon
Notes: O

## Slide 3: Topics
Brief description of project
Milestones and deliverables that have been completed
How progress has been made
  Emerging insights
  Foremost proof of concept
What is still to be done
Any changes to timeframes that need to be discussed
Client feedback and questions
Notes: O

## Slide 4: Brief description of project.
The project is to compare how locally-run Large Language Models (LLMs) interpret and report on Nmap, Foremost, and Wireshark outputs compared to human analysts
This project investigates the efficacy of the report output as generated by a human compared to an AI enhanced tool.
Notes: O

## Slide 5: Milestones and deliverables that have been completed.
Project proposal
All forensics tools installed
Created test environment
Adequate test case files acquired
Tested and selected AI model: Gemma4:26b
AI Foremost integration:
  Python script to automatically feed carved files into the LLM and produce a report
Notes: D

## Slide 6: How progress has been made.
AI reports vs human reports generated based on the output of traditional digital forensics tools
Tool scope was refined
Tools selected, Foremost, Wireshark and Nmap
Design Science Research Methodology adopted
Changed from LM studio to Ollama
Scripts to integrate AI processing
Notes: D

## Slide 7: Foremost Proof of Concept
Foremost “carves” files from forensic disk images. Disk images are bit-by-bit copies of a storage medium. File carving is an essential practice in digital forensics
The team developed a Python 3 script used to automate the examination of the “audit.txt” file from Foremost to produce a report
The script also records how long the process takes
This effort represents the successful development/integration of AI enhancement to a digital forensics tool
And now for something completely different...
Notes: M

## Slide 8: Emerging Insights
LLM-augmented Foremost reporting takes about 15-35 seconds on a disk image that takes a human examiner 30-57 minutes
Large documents fail to pass all their data into an Ollama prompt.
  Cause is the locally hosted AI models’ limited context windows
  This was addressed through simple prompt chunking
Vision models inspecting digital images have trouble reading small text. LLMs hallucinate and fabricate false information even with strict prompting, LLMs seem to have trouble asserting ignorance
Notes: M

## Slide 9: What is still to be done.
Complete Wireshark and Nmap evaluation
Finalize test metrics
Nmap and Wireshark integration
Run tests
Consolidate findings
Final report deliverable
Notes: S

## Slide 10: Changes to timeframe.
The time frame has been shifted due to Capstone proposal taking longer than expected
This moves the final deadline closer
Notes: S

## Slide 11: Client feedback and questions
Notes: S