## Slide 1: Mid Project Presentation
Project Title: AI-Enhanced vs Legacy Digital Forensics and Investigation Tools – A Comparative Efficacy Analysis
Team name: BHB

## Slide 2: Attendees
BDSH Team Members
Olivia Hey (Project Manager)
Matt Baker
David Sushames
Samuel Davies
Client Members
Geoff Gordon

## Slide 3: Topics
Brief description of project.
Milestones and deliverables that have been completed.
How progress has been made.
  Emerging insights
  Foremost proof of concept
What is still to be done.
Any changes to timeframes that need to be discussed
Overall client feedback/satisfaction.
Questions?

## Slide 4: Brief description of project.
The project is to compare how locally-run Large Language Models (LLMs) interpret and report on Nmap, Foremost, and Wireshark outputs compared to human analysts.
This project investigates the efficacy of the report output as generated by a human compared to an AI.

## Slide 5: Milestones and deliverables that have been completed.
Project proposal completion
All forensics tools installed
Created test environment
Adequate test case files acquired and organized them
Tested and selected AI model: Gemma4:26b
AI Foremost integration: Python script to automatically feed the carved files into the LLM and produce a report

## Slide 6: How progress has been made.
Project philosophy change; we were going and finding AI tools and comparing them to non AI versions, now we are looking at AI reports vs human reports generated based on the output of traditional digital forensics tools.
Tool scope was expanded & subsequently reduced
Tools selected, Foremost, Wireshark and Nmap.
New Design Science Research Methodology adopted
Changed from LM studio to Ollama
Scripts became necessary to integrate AI better.

## Slide 7: Foremost Proof of Concept
Foremost “carves” files from forensic disk images. Disk images are bit-by-bit copies of a storage medium. File carving is an essential practice in digital forensics.
The team developed a Python 3 script that is used to automate the examination of the “audit.txt” file from Foremost to produce a report.
The script also serves to record how long the process takes.
This effort represents the successful development/integration of AI enhancement to a digital forensics tool.
And now for something completely different...

## Slide 8: Emerging Insights
LLM-augmented Foremost reporting takes about 15-35 seconds on a disk image that takes a human examiner 30-57 minutes.
Documents that are too long will fail to pass all of their data into an Ollama prompt, this represents a significant drawback of locally hosted AI models, their limited context window, this was addressed through simple prompt chunking.
Vision models inspecting digital images have trouble reading small text, it will hallucinate and fabricate false information even with strict prompting, LLMs seem to have trouble asserting ignorance.

## Slide 9: What is still to be done.
Complete proof of concepts for Wireshark and Nmap
Finalize test metrics
Nmap and Wireshark integration
Run tests
Consolidate findings
Final report deliverable.

## Slide 10: Changes to timeframe.
The time frame has been shifted due to Capstone proposal taking longer than expected.
This pushes squeezes the final deadline closer.

## Slide 11: Overall client feedback/satisfaction