| Category | Matt Baker | Sam Davies | Olivia Hey | Dave Sushames | Total hours per category |
| --- | --- | --- | --- | --- | --- |
| Team meetings | 5h 30m | 5h 30m | 3h 15m | 5h 30m | 19h 45m |
| Client meetings |  |  |  |  |  |
| Advisor meetings | 4h 15m | 4h 15m | 6h 15m | 4h 15m | 19 |
| Research | 5h 15m | 10h | 6h 45m | 5h 10m | 27h 10m |
| Development |  |  |  |  |  |
| Testing | 4h 15m | 8h | 1h 30m | 15m | 14 |
| Sick Leave |  |  |  |  |  |
| Documentation | 9h 45m | 3h 45m | 11h 45m | 13h 30m | 38h 45m |
| Other |  |  | 3h |  | 3 |
| Total hours per team member for this week | 29h | 31h 30m | 32h 30m | 28h 40m | 121h 40m |
| Running total per team member | 132h 15m | 120h 5m | 125h 15m | 120h 10m |  |

Team meetings:

Monday 11-1:15. Debrief after Bryce’s meeting, adjusting priorities and figuring out new roles/work to do.

Tuesday 10-11:30am. Discussed weekly logs, Dave’s new role now that he is no longer PM, Agenda for advisor meeting tomorrow, Dax’s feedback on the proposal.

Friday 12:15-2pm. Team meeting to discuss and revise changes after Dr. Bryce has reviewed our proposal.

Client meetings:

Advisor meetings:

Monday 10-11: Meeting with Technical advisor Bryce. We are behind the other teams and need to buckle down. Changed project manager to Olivia.

Wednesday 11-12pm: Meeting with Clement, see Week 7 Advisor meeting agenda and minutes.

Friday 10-12:15pm. Going over the proposal with Dr Bryce, getting his feedback on improvements.

Documentation:
1 hour each for individual logs. Finalizing the proposal.

## Meeting Minutes

1000 Greetings, discussing meeting to come

1015 Auditing weekly hours, updating group hours doc.

1025 Discussing what we learned from other teams

1030 Discussing agenda for advisor meeting tomorrow

1040 Going through Dax’s feedback for the proposal, distributing tasks.

Matt: Expanding on Objective, expand timeline/milestone table

Olivia: Expand timeline/milestone table, Update Gantt chart

Sam: Expanding on Kanban

Dave: Ensure tables are on their own page.

1100 Discussing work to be done today

Dave: Get started on test cases

Meeting ended at 1130.