IT7510 Capstone Semester 2 Year 2026

AI vs Legacy Digital Forensics Tools – A Comparative Efficacy Analysis

Byte Harbour Butchers

Dave Sushames, Olivia Hey, Matt Baker, Sam Davies

Geoff Gordon

WelTec

Contents

Project Objective	2

Client background	2

Deliverables	2

Must haves	2

Nice to haves	2

Scope	2

Project Plan	2

Methodology	2

Technologies	2

Project budget	2

Project Personnel	2

Client details including organisation	2

Group Members	2

Project Advisor	2

Communication plan	2

Conflict of Interest statement	3

RACI assessment matrix	3

Project timeline and milestones	3

Project Risk Analysis	3

References	4

Appendices	4

Appendix A	4

Appendix B	4

Appendix C	4

Appendix D	4

Video	4

Weekly Group log Minutes	5

# Project Objective

## Client background

The client for this project is Geoff Gordon who is a Network Administrator for WelTec and Whitireia, a local Polytechnic that is a subsidiary of Te Pūkenga – New Zealand’s Institute of Skills and Technology. Geoff offers technical support to staff, students and lecturers’ and is an on-site “fix-it” man for delivering technical solutions and helpful ideas (Whitireia & Weltec, n.d).

The key problem they would like solved is the comparison of traditional forensic tools to AI versions of forensic tools so that we may develop an analysis of whether or not AI is a worthwhile venture for forensics or if it uses an unreasonable amount of resources.

## Deliverables

The main deliverable for this project will be a research report that discusses our working output and analysis for every file that we have tested our tools and locally hosted AI on and the resulting output of our findings. The deliverables will also include either a live demonstration or a video demonstration depending on the viability of what is included within it.

## Must haves

The main project ‘must have’ is proving that both types of tools can be run on one machine and having a test plan that can be completed by both types of tools. It is important that the final report includes a discussion on what sections of the forensic process have been impacted the most by Artificial Intelligence and what makes it worth using the resources. This discussion must also include why exactly it is worth it or not worth it, to invest in the resources into using AI.

## Nice to haves

The ethicality and risks of data leakage aren’t necessarily included in the scope of the project but would be considered a “nice to have” in the final version. Other ‘luxuries’ would include testing on larger models; however, this does come at the cost of requiring more equipment such as higher-end GPUs with more memory. Therefore, being able to test on a setup with 2 graphics cards is considered superfluous but will be excellent to include if we are able to manage that.

It is also of mention that one of the outputs you could expect with more technology available, is the ability to see if the larger model output is worth the extra resources invested. This is due to the fact that accuracy is a very important factor in the production of a forensics report. Having the ability to tell if more resources invested leads to a higher degree of usefulness/quality from the AI, would be helpful.

Another extra addition to the project could be an environment or scripts that help to automate certain activities. If it is within our capability, having a record that data is not leaving the network by tracking the flow of packets from the computer during the extent of this project is also something that can be considered as a stretch goal.

## Scope

The development of our own tools for forensics purposes isn’t considered within the scope of the project; we will be using publicly available ones instead. Ethics and risks of data leakages while considered a nice to have inclusion, are still considered to be outside the scope of this project.

# Project Plan

## Methodology

## Technologies

## Project budget

# Project Personnel

## Client details including organisation

Geoff Gordon is a staff member of WelTec, he provides technical networking expertise in the context of the tertiary environment. He has familiarity, curiosity and deep interest in AI models and their behaviour, as well as their associated hardware/platforms. He is interested in whether AI is has a place in the field of digital forensics.

Geoff has been the client on multiple previous capstone IT projects with a focus on AI. One example is an AI chatbot for IT support at the school.

## Group Members

| Name | Role | Main duties |
| --- | --- | --- |
| Matt Baker | Developer | Installation, configuration, research, troubleshooting, and implementation of software/tools/operating systems required to support our investigation. Integration of AI into our forensics tools. Designing testing environments and performing forensic activities with legacy and AI based forensics tools, recording the results under a reliable doctrine. |
| Sam Davies | Developer | Maintain availability of the physical PC used to power the AI models. Ensures that processing power is consistent before testing via benchmark. Employing forensics tools during tests and communicating lessons from previous similar projects. |
| Olivia Hey | Developer | Documentation, organization of evidence, forensic disk images and datasets, research material as well as partaking in the testing itself. Keeping track of testing documentation, organizing results for testing under diverse criteria. |
| Dave Sushames | Project Manager | Organises meetings with the client/advisor, consolidates individual log hours into the group hours log, manages the git repository, contributes to collaborative documents and conducts research. Ensures we are following the chosen methodology. |

Table 1 - Group members

## Project Advisor

The project advisor for this project is Clement Swarnappa.

Communication plan

| Name | Email address | Primary Method of Contact |
| --- | --- | --- |
| Client: Geoff Gordon | Geoff.Gordon@whitireia.ac.nz | Email |
| Project advisor: Clement Swarnappa | Clement.Sudhakar@weltec.ac.nz | Email |
| Group project manager: Dave Sushames | david.sushames@gmail.com | Discord |
| Group member: Olivia Hey | Olivia-hey.hey01 | Discord |
| Group member: Matt Baker | mattwillbaker1@gmail.com | Discord |
| Group member: Sam Davies | Samueldavies0220@gmail.com | Discord |

Table 2 - Communications plan table

## Conflict of Interest statement

As our client Geoff Gordon is a member of the WelTec staff, his employer is the same as the institution that runs this capstone course, this constitutes a conflict of interest. The prevailing vague familiarity with Geoff within the team also means a relationship exists that could compromise the sincerity of the transaction of client to student.

## RACI assessment matrix

This matrix divulges the relative responsibility the stakeholders of this project possess with regards to each task. R – Responsible A – Accountable C – Consulted I - Informed

| Tasks | Geoff Gordon (Client) | Clement Swarnappa (Advisor) | Dave Sushames (PM) | Matt Baker | Olivia Hey | Sam Davies |
| --- | --- | --- | --- | --- | --- | --- |
| Installation, management of physical hardware. | R | I | C | C | C | R |
| Installation/configuration of operating systems and software (LMStudio, forensic tools such as volatility/exiftools/foremost) | C | I | I | R | A | A |
| Acquisition of forensic datasets/disk images for analysis | I | I | C | C | R | C |
| AI integration with digital forensics tools | C | I | C | R | C | C |
| Creation or adaption of a process (CFTT) and metrics with which to objectively assess the efficacy of two or more tools. | C | C | R | A | A | A |
| Documentation and measuring of results of testing. | C | C | C | R | R | R |
| Testing in multiple evidence environments (mobile/desktop) on multiple types of target data (credentials, confidential information, intrusion indicators, suspicious processes/media) | I | I | C | R | R | C |
| Design a consistent test environment, ensuring all variables are the same and that available processing power is consistent before testing. | I | I | C | R | R | R |

Table 3 - RACI assessment matrix

# Project timeline and milestones

| Requirement | Specific date OR academic week of semester |
| --- | --- |
| Proposal due (academic) | Week 4 |
| Client Demo (client) | Week 14 |
| Final Panel (academic) | Week 16 or 17 |

Table 4 - Main milestones and deliverables dates

# Project Risk Analysis

|  | Severity |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Likelihood | 1 | 2 | 3 | 4 | 5 |
| 5 |  | R04 Formatting inconsistencies. |  |  |  |
| 4 | R15 Version control conflicts. |  | R02 Team member becomes unavailable. | R01 Missed deadlines. |  |
| 3 |  | R12 Internet outage. | R05 Misunderstood requirements. R06 Software difficulties. |  |  |
| 2 |  | R14 Power outage. | R09 Client becomes unavailable. R10 Advisor becomes unavailable. R11 Tech/Vendor becomes unavailable. | R07 Hardware stolen. R08 Data/File loss/corruption. | R03 Academic integrity violation. |
| 1 |  |  |  |  | R13 Natural disaster or pandemic. |

Table 5 - Risk Assessment Matrix

| Risk | Mitigation |
| --- | --- |
| R01 Missed deadlines | Have regular team meetings to check everyone’s progress, see what’s lacking. Break work into set milestones with internal deadlines. |
| R02 Team member becomes unavailable | Ensure multiple team members can do the same tasks. Keep documentation current and have required tasks be visible for the whole team. |
| R03 Academic integrity violation | Clearly attribute any external code, sources, and AI tool use. Individual contributions tracked via commit history so authorship can be verified. |
| R04 Formatting inconsistencies | Agree on a style/template before writing begins. Do a formatting pass before each submission. |
| R05 Misunderstood requirements | Confirm requirements in writing after each client/advisor meeting. Review minutes with the team. |
| R06 Software difficulties | Research/experiment with new tools early, before committing to them. Choose tools with good documentation and/or team familiarity. |
| R07 Hardware stolen | Lock up the PC while not in use. Label components with owner’s name. |
| R08 Data/File loss/corruption | Regular backups should be done in multiple locations. Regularly commit/push to Git. |
| R09 Client becomes unavailable | Get requirements and scope signed off early, so project can continue even without ongoing client input. |
| R10 Advisor becomes unavailable | Keep written records of advisor meetings so the project isn’t reliant on any single conversation. |
| R11 Tech/Vendor becomes unavailable | Use established, actively maintained tools where possible. Have backup options in case one tool goes down. |
| R12 Internet outage | Have a backup communication method (phone/text) for if discord/zoom is unreachable. |
| R13 Natural disaster or pandemic | Make sure the majority of work can be completed from home and doesn’t require onsite presence. |
| R14 Power outage | Save work frequently. Keep a laptop with files synched to it so that work can continue if power goes out. |
| R15 Version control conflicts | Everyone works in separate files, then copies the whole section into the main document once done. Communicate before editing the main document. |

Table 6 - Risk Mitigation plan

| Risk | Contingency actions |
| --- | --- |
| R01 Missed deadlines | Urgent team meeting to reprioritise, meet with client to discuss cutting scope. Inform advisor if final deadline is at risk. |
| R02 Team member becomes unavailable | Redistribute missing team member’s tasks to the rest of the team. Inform advisor if unavailability is for an extended period of time. Possibly request scope adjustment. |
| R03 Academic integrity violation | Notify advisor/coordinator. Team member responsible admits fault. |
| R04 Formatting inconsistencies | Do a pass before each submission to ensure consistent formatting. |
| R05 Misunderstood requirements | Book urgent meeting with client/advisor for clarification. Revise documentation for requirements. |
| R06 Software difficulties | Ask advisor for guidance. If software is too difficult to work with, fall back to an easier alternative tool. |
| R07 Hardware stolen | Report to WelTec and police. Contact client, advisor, and possibly coordinator for further steps. |
| R08 Data/File loss/corruption | Notify team urgently, attempt to recover from most recent Git commit. Inform project advisor if loss is significant. |
| R09 Client becomes unavailable | Continue work according to last signed off requirements. Inform advisor/coordinator. |
| R10 Advisor becomes unavailable | Escalate to course coordinator for advice. Continue work according to last agreed requirements in the meantime. |
| R11 Tech/Vendor becomes unavailable | Switch to an alternative tool or last available open-source version. Inform client/advisor if functionality impact is significant. |
| R12 Internet outage | Fall back to phone/text to stay coordinated. Work offline, or tether/hotspot using mobile data to stay online. |
| R13 Natural disaster or pandemic | Shift all work to fully remote. Hold all meetings online instead of in person. |
| R14 Power outage | Switch to laptop while battery lasts, continue work where possible. Sync changes once power restored. |
| R15 Version control conflicts | Resolve conflict with Git’s merge tools. Affected team members should discuss which lines to keep. |

Table 7 - Risk Contingency plan

# References

# Video

The video should be a maximum of 30 minutes.

If the meeting is longer than 30 minutes, be sure to edit out content that is not required as long as

the final video meets the following requirements.

The video should be recorded using Zoom, Teams or similar software.

Team members should have their cameras on as should the client.

If there are technical or other reasons why this cannot be done they need to be discussed with the course lead before the end of Week 4.

The video needs to include the following:

Introductions of each person at the meeting

Each team member leading one part of the agenda or otherwise discussing part of the agenda by

either asking pātai/questions of the client, or answering the client’s pātai/questions.

The client has been given a clear opportunity to discuss their project or ask the team questions

about their project

The video must be recorded at 1x speed and uploaded at 1x speed.

# Weekly Group log Minutes

The evidence for meeting minutes will be in the form of one of your weekly group logs, from Week 1 to Week 4. In your proposal, you will need to state which week’s group log has been selected to meet this requirement in Appendix D.

Special note: The meeting minutes for the week that you select will need to highlight that each member led at least one of the discussion points in the agenda/meeting minutes.

# Appendices

## Appendix A

Figure 1 - Screenshot of Gantt Chart

## Appendix B

IT7510 Project Client Contract

WHITIREIA and WELTEC NEW ZEALAND

SCHOOL OF INNOVATION, DESIGN and TECHNOLOGY

PROJECT AGREEMENT

# The Parties

This Student(s) Project Agreement (the “Agreement”) is made between:

- Whitireia and Weltec New Zealand School of Innovation, Design and Technology

(the “Faculty”);

- the nominated computing student(s) (the “Student(s)”) (as listed under section 6); and

________________________________ 	the 	proposed 	Industry 	Organisation 	(the

“Organisation”).

BACKGROUND

- As part of an established course of study at the Faculty, Bachelor of Information Technology students take a course module IT7x01, in which the Student(s) completes a project (“the Project”) with the Organisation on the basis set out in this Agreement.

- The Organisation agrees to allow the Student(s) access to its premises if needed to undertake that Project on the basis set out in this Agreement.

- The Faculty is satisfied that the Organisation is suitable for the Student(s) Project.

TERMS

1. Effective Date

This Agreement shall be effective as of ____________________ until ________________

# 2. Undertakings

2.1 The Organisation has accepted the Student(s) and agrees to allow that Student(s) access to its premises as needed.

2.2 The Organisation agrees to be responsible for meeting the requirements of its statutory obligations, e.g. Health and Safety in Employment Act, Human Rights Act, etc., for the Student(s).

2.3 The Student(s) will use their best efforts in undertaking the Project for the Organisation, as mutually agreed by the parties and set out in a separate written proposal which will form part of this Agreement.

2.4 The Organisation understands that the primary reason for the Project is education and advancement of knowledge, and, consequently, the Project must further that purpose.

2.5 Neither the Faculty nor the Student(s) guarantee specific results and the Project will be undertaken only on a best efforts basis.

2.6 The Student(s) agrees to submit their IT7510 report to their nominated supervisor at the Organisation.

# 3 	Copyright, Patents, Trade Marks and other Intellectual Property Rights

The Faculty and Student(s) each acknowledge that all copyright, trademarks, trade names, patents and other intellectual property rights belonging to the Organisation that the Faculty and Student(s) come into contact with are and shall remain the sole property of the Organisation, and no claim or right to them is to be made by or created in the Faculty or Student(s).

# 4 	Confidential Information

4.1 The parties may wish, from time to time, in connection with the Project undertaken under this Agreement, to disclose certain information of a confidential nature (“Confidential Information”) to each other.  Each party will use reasonable efforts to prevent the disclosure of any of the other parties Confidential Information to third parties for a period of three (3) years from receipt of that information, provided that the recipient party’s obligation shall not apply to information that:

- is not disclosed in writing or reduced to writing and marked with an appropriate confidentiality legend or designated in writing as Confidential Information within thirty (30) days of disclosure;

- is already in the recipient party’s possession at the time of disclosure;

- is or later becomes part of the public domain through no fault of the recipient party;

- is received from a third party having no obligations of confidentiality to the disclosing party;

- is independently developed by the recipient party; or

- is required by law or regulation to be disclosed.

  - Application may be made to any party for written permission to use Confidential Information.

No party shall unreasonably withhold such permission.

  - If permission to use Confidential Information is withheld by a party, then that party will state the reason or basis for refusal of permission.

# 5 	Intellectual Property Rights

5.1 The parties agree that both the Faculty and the Student(s) may use the intellectual property rights that are created as a result of the Project work undertaken by each Student for the Organisation for portfolio purposes to promote the Faculty and/or the Student(s).

5.2 The following intellectual property rights are agreed between the parties:

(Please indicate which option is agreed upon by placing a tick in the appropriate box and deleting the options that do not apply.)

Option 1 – Organisation Ownership:

All intellectual property rights that are created as a result of the Project work undertaken by the Student(s) for the Organisation shall vest absolutely in the Organisation.

Option 2 – Student(s) Ownership:

All intellectual property rights that are created as a result of the Project work undertaken by each Student for the Organisation shall vest absolutely in each respective Student.  Each Student hereby grants the Organisation, and where more than one Student has been involved in the Project, the other Student(s) are granted, a perpetual non-exclusive licence for that intellectual property.

# Option 3 – Split Ownership

There shall be two types of intellectual property:

- Custom property (being intellectual property specifically developed by the Student(s) for the Organisation)

- Generic property (being any intellectual property not specifically developed by the Student(s) for the Organisation)

The Custom property will be vested solely in the Organisation whereas Generic property will vest solely in each respective Student.  Each Student hereby grants the Organisation and where more than one Student has been involved in the Project, the other Student(s), a perpetual non-exclusive licence for that Generic property.

Option 4 – Client NDA and any other intellectual property rights

(Please attach  here  any other intellectual property rights agreed between the parties)

# 6 	Signatures

Project Name:  AI vs Legacy Digital Forensics Tools – A Comparative Efficacy Analysis

|  | Role | Name | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Client Organisation Representative |  | Geoff Gordon |  |  |
| Representative of Whitireia New Zealand/ Faculty Representative |  | Clement Swarnappa |  |  |
| Student | Project Manager | Dave Sushames |  |  |
| Student | Developer/Researcher/Tester | Matt Baker |  |  |
| Student | Developer/Researcher/Tester | Sam Davies |  |  |

Student                   	Developer Researcher/Tester  Olivia Hey

## Appendix C

(Statement of no NDA required)

## Appendix D

(Weekly group log, to demonstrate meeting outcome 2)