# BDSH Team Meeting Minutes

| DATE: 11/08/26 | TIME: 11:00AM-12:30PM |
| --- | --- |
| LOCATION: Discord |  |
| ATTENDEES: Dave Sushames, Matt Baker, Olivia Hey, Sam Davies |  |
| APOLOGIES: N/A | NON-ATTENDEE(S): N/A |
| MEETING LEADER: Dave Sushames | MINUTES TAKER: Matt Baker, Olivia Hey |

PROJECT NAME: AI vs Legacy Digital Forensics Tools – A Comparative Efficacy Analysis

PROJECT PURPOSE: Provide an empirical analysis on AI digital forensics technologies

MEETING PURPOSE: Assign work for this week, assess progress

| AGENDA ITEM: | LED BY (Initials Only): | TIME ALLOTTED: |
| --- | --- | --- |
| State of the project | MB | 5 |
| Weekly logs/auditing | DS | 10 |
| Delegate work, gain some experience this week in configuring and running AI forensics tools | MB | 15 |
| Kanban as a methodology | MB | 15 |
| On hand look at sqlite model running in lmstudio | SD | 15 |

| ACTION ITEM: | DELIVERABLE(S): |
| --- | --- |

MEETING NOTES:

-We have two members sick, discuss compensatory hours -Dave can work on setting up Trello boards for kanban -We need to start getting hands on and familiar with ai forensics tools even without access to the machine at school -Matt and sam will see if they can get “Valhuntir” and “Unfold” working -Finalizing weekly logs, auditing, correcting anomalies - Sam showing off sqlite ai model in lmstudio, we discuss the role lmstudio has as a model client

| DETAILS OF NEXT MEETING: Will be Tuesday next week 10-11AM |  |
| --- | --- |
| DATE: N/A | TIME: N/A |
| LOCATION: Discord |  |
| MEETING CLOSED: 12:30 |  |